## Slide 1: GM Remarks
September 11, 2017
Fiscal and Management Control Board

## Slide 2: Agenda
Public Engagement
Bus Maintenance Update
Major Projects
Contracted Services Report
Commuter Rail Management Organization
System Performance
Bus Rodeo
Coming Attractions
Thank you I, II and III

## Slide 3: Public Engagement
Positive Train Control – Weekend Closures
    Needham, Haverhill, and Fairmount
    Possible Franklin, Fitchburg, Worcester (2018 may be rolled into 2017)
Solar Array Panels at MBTA stations and parking lots
    Beginning October 2017 through December 2018 at 37 sites
GLX Early Works
    Public meetings with elected officials and neighborhood groups have been ongoing since early Spring
Red Line Station Projects
    Wollaston Station and Quincy Center NTP issued June 30th
    Quincy Adams and Braintree Garage NTP expected January 2018
      100% Design public meetings were held late spring/early summer 2017 for each project
      Three Wollaston Station meetings were held due to sensitivity of the closure
Digital Urban Panels
    Digital information panels will be located around the MBTA subway and commuter rail system

## Slide 4: Bus Maintenance RFP Timeline
DEADLINE | ACTIVITY
7/21/2017 | Release RFP
8/8/2017 | Pre-Proposal Conference
8/8/2017 | Facility Site Visits
8/11/2017 | Deadline to Submit Questions to the MBTA
9/15/2017 | Deadline for MBTA to Respond to Questions
9/27/2017 | Proposals Due
9/27/2017-10/13/2017 | Proposal Evaluations & Oral Presentations
10/16/2017-10/20/2017 | Best & Final Offer
10/23/2017 | Estimated Contract Award

## Slide 5: Key Addenda
Responses to 191 vendor questions during request for clarification (RFC) period
Revisions to Exhibit 9.1 – Standards of Maintenance
Full inventory of equipment in facilities and onboard buses to delineate asset ownership and maintenance responsibility for Proposers (e.g., lifts / hoists, bus video equipment, radios)
  Such an inventory had not previously existed
Additional addenda clarifying environmental and safety permits required for Contractor to operate MBTA facilities
Modifications to required invoicing procedures

## Slide 6: Positive Train Control (PTC) Program Status
The PTC field installation work is proceeding according to the shutdown schedule:
Work started on September 2nd on the Needham Line
Work is continuing on the Lowell Line through the September 30th weekend
Work will start on the Haverhill Line on the weekend of September 23rd
Weekend shutdowns are planned to support the “bulk work” that needs to be done on each line. Field installation work is taking place before, during and after the shutdown periods on each of the commuter rail lines.
We are continuing our outreach to elected officials and community groups in support of the PTC weekend shutdown plans.
PTC House Installation Overhead F.O. Installation Antenna base installation Pole installation

## Slide 7
Orange Line Car Manufacture
  Pilot Cars 1 – 2 are in testing in Changchun
  Pilot Cars 3 – 6 are in various stages of manufacture
  Production carshells 7 – 12 are in various stages of manufacture in Changchun
Orange Line Pilot Car Delivery
  Pilot Cars are on schedule for delivery in December 2017
Red and Orange Line Vehicle Procurement
Notes: Orange Line Pilot Car Testing
  MBTA Staff is in Changchun this week to witness testing of Pilot Cars 1 – 2
  MBTA Test Engineers will remain in Changchun through the shipment of the pilot vehicles
  Acceptance testing in Boston will commence upon Pilot Car delivery and continue through December 2018
Red Line Car Design Review
  Red Line Car design has commenced
  Design Review kick-off and initial meetings were held in both Boston and Changchun in August
  Red Line Car design will use the same subsystems (e.g. trucks, HVAC, lighting, propulsion, communication) and many similar other components for interior and carshell as the Orange Line cars, simplifying the design process.

## Slide 8: Red and Orange Line Vehicle Procurement – CRRC Springfield, MA
CRRC MA Springfield Facility
  Facility construction is on schedule
  Staff is being trained in Changchun and participating in manufacturing as well as testing
  Assembly of first Orange Line Production Cars will commence in January 2018
  MBTA is performing a readiness audit in late September 2017

## Slide 9: Other News
Report on Contracted Services
Commuter Rail Management

## Slide 10: Locomotive Availability Past 12 Weeks
Commuter Rail

## Slide 11: Locomotive Availability and Cancellations Last Week
Commuter Rail

## Slide 12: Commuter Rail
Coach Availability
Last 12 Weeks

## Slide 13
On Time Performance (Actual)
Last 4 Weeks
Commuter Rail
Chart: Commuter Rail OTP
| 6/26/2017 | 6/27/2017 | 6/28/2017 | 6/29/2017 | 6/30/2017 | 7/1/2017 | 7/2/2017 | 7/3/2017 | 7/4/2017 | 7/5/2017 | 7/6/2017 | 7/7/2017 | 7/8/2017 | 7/9/2017 | 7/10/2017 | 7/11/2017 | 7/12/2017 | 7/13/2017 | 7/14/2017 | 7/15/2017 | 7/16/2017 | 7/17/2017 | 7/18/2017 | 7/19/2017 | 7/20/2017 | 7/21/2017 | 7/22/2017 | 7/23/2017
Actual OTP | 0.83757 | 0.92955 | 0.91389 | 0.88454 | 0.91389 | 0.86818 | 0.92784 | 0.94912 | 0.90455 | 0.90802 | 0.93346 | 0.90998 | 0.95876 | 0.90476 | 0.89041 | 0.91585 | 0.8317 | 0.88454 | 0.91977 | 0.90722 | 0.85714 | 0.90551 | 0.88976 | 0.91124 | 0.87795 | 0.93701 | 0.93814 | 0.89286
OTP Under 10 minutes | 0.94129 | 0.96869 | 0.96282 | 0.93933 | 0.95108 | 0.92273 | 0.95361 | 0.9726 | 0.95455 | 0.95108 | 0.98043 | 0.94912 | 0.97938 | 0.94048 | 0.94912 | 0.96477 | 0.89041 | 0.94129 | 0.94912 | 0.97423 | 0.91071 | 0.95276 | 0.95276 | 0.97041 | 0.93307 | 0.99016 | 0.97423 | 0.91667
OTP Target | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9 | 0.9

## Slide 14
Chart: 
| Aug 28 | Aug 29 | Aug 30 | Aug 31 | Sept 1 | Sept 4 | Sept 5 | Sept 6 | Sept 7 | Sept 8
Red | 0.93052 | 0.95626 | 0.9354 | 0.93784 | 0.83915 | 0.92846 | 0.84671 | 0.89434 | 0.87579 | 0.91575
Orange | 0.90322 | 0.94801 | 0.89563 | 0.93039 | 0.87866 | 0.89525 | 0.90062 | 0.93297 | 0.91913 | 0.94615
Blue | 0.94808 | 0.931 | 0.96518 | 0.93383 | 0.94468 | 0.95107 | 0.97109 | 0.94749 | 0.89966 | 0.96356
Green | 0.76402 | 0.76149 | 0.76488 | 0.76106 | 0.79943 | 0.81912 | 0.76222 | 0.7638 | 0.77028 | 0.77952
Peak Subway OTP: August 28 – Sept. 8 (Weekdays)*

## Slide 15
Chart: 
| Aug 28 | Aug 29 | Aug 30 | Aug 31 | Sept 1 | Sept 4 | Sept 5 | Sept 6 | Sept 7 | Sept 8
Red | 0.9464 | 0.95719 | 0.94708 | 0.93398 | 0.92214 | 0.94271 | 0.91614 | 0.91979 | 0.9182 | 0.92358
Orange | 0.94828 | 0.95135 | 0.91419 | 0.93318 | 0.8936 | 0.90137 | 0.91219 | 0.92257 | 0.92152 | 0.92707
Blue | 0.95296 | 0.94751 | 0.95606 | 0.92721 | 0.92557 | 0.93505 | 0.95714 | 0.9707 | 0.95048 | 0.95477
Green | 0.77565 | 0.77899 | 0.79031 | 0.77234 | 0.78021 | 0.80128 | 0.78085 | 0.78567 | 0.78797 | 0.78908
Off-Peak Subway OTP: August 28 – Sept. 8 (Weekdays)*

## Slide 16
Chart: Weekday Bus OTP 8/28-9/8
| Aug 28 | Aug 29 | Aug 30 | Aug 31 | Sept 1 | Sept 4 | Sept 5 | Sept 6 | Sept 7 | Sept 8
Peak | 0.77399 | 0.775 | 0.74709 | 0.75893 | 0.75067 | 0.731 | 0.76474 | 0.74877 | 0.72244 | 0.73305
Off-Peak | 0.77278 | 0.7698 | 0.75253 | 0.75033 | 0.73069 | 0.73133 | 0.75611 | 0.76954 | 0.75237 | 0.72225
Key Bus Route OTP: August 28-Sept. 8 (Weekdays)*

## Slide 17: Bus Rodeo

## Slide 18: Coming Attractions - Champion & Glory
Contract Awarded: Notice To Proceed was issued on October 15, 2015
Contract Value: $13,577,998
Champion
  Scheduled for delivery to MBTA for testing the week of September 25
Glory
  In Fabrication scheduled for delivery mid December 2017
Champion being launched
September 1, 2017
Notes: Two 149 Passenger Ferry Procurement
Contract:
$11,029,017 for material (ferries)
$504,000 for project admin and indirect
$1,165,655 for professional services
$879,326 for contingency
Total: $13,577,998
Finish List for Champion
Sept 7 – Initial Startup and vender checkout
Sept 12 - Dead Weight Survey with Coast Guard
Sept 13 – Install test gear
Sept 14 – Ballast, full weight performance test & wake trials.
Sept 15 - Clean and load for delivery

## Slide 19: Coming Attractions – Winter Resiliency

## Slide 20: Thank You I

## Slide 21: Thank You II – Lisa Calise

## Slide 22
Thank You