## Slide 1: Better Bus Project - Update
July 2018

## Slide 2: Overview
      The MBTA Bus Network Strategy
        Elements of Improving the Bus Network
        Timeline and Sequencing
        Our Current Bus Network
        Strategy for Expediting Improvements
      Service Improvements, as of April 1, 2018
      Upcoming Service Improvements
        Fall 2018
        Winter 2018
        Next Steps

## Slide 3: The MBTA Bus Network Strategy Elements of Improving the Bus Network Timeline and Sequencing Our Current Bus Network Strategy for Expediting Improvements

## Slide 4
Elements of Improving the Bus Network
 |  | Changes | Focus Areas
Better Bus Project | Phase I | Quarterly Changes No budget impacts | Focused on routes with high passenger trips Focused on specific requests and considerations
 | Phase II | Continued Quarterly Changes Tier Development, including proposals to realign routes, alter routes >1 mile, implement bus stop changes, etc. Budget impacts and considerations | Focused on routes with high and moderate passenger trips Focused on specific requests and considerations
Network Redesign |  | A new bus network, including routes, frequency, span of service, and coverage to better serve the region’s travel needs. | All routes, with a specific focus to rebuild moderate to low passenger trip routes and corridors, as higher passenger trip routes and corridors are addressed in Better Bus Project

## Slide 5: Timeline and Sequencing
 | 2018 |  |  |  |  |  | 2019 |  |  |  |  |  |  |  |  |  |  | 
 | July | August | September | October | November | December | January | February | March | April | May | June | July | August | September | October | November | December
Quarterly Service Changes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Infrastructure Improvements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Additional Investments for Service Improvement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Network Redesign |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Implement
Draft
Vote
* Bus procurement (April 2019)
Implementation of Transit Signal Prioritization
Design
Build out
Vote
Analysis and Draft
NTP
RFP

## Slide 6
Service is too complex
There are too few frequent routes
Service is slow and getting slower
Service is unreliable
Schedules are irregular
Many buses are overcrowded
Many routes start too late
Many routes end service too early
Many routes operate too infrequently
What have we learned about the MBTA Bus Network?

## Slide 7: Service Improvements As of April 1, 2018

## Slide 8: Commitment to Service Improvement – April
Corridor/Route | Service Type
Route 212 | Route 212 increased from 57% to 68% reliable on weekdays. Routes 210 and 211 saw similar improvements.
Route 7 and 9 | Route 7, weekdays: comfort improved from 79% to 82%; reliability from 74% to 83%. Route 9 improved similarly.
Route SL3 | New route established – 4,300 trips taken daily
Route SL1 | Light cycle adjusted to reduce wait times by 60 seconds
Early Morning Pilot | Additional trips added to ensure first train connect could be made
Route 15 | On-time departures for AM peak trips improved from 80% to 89%
Broadway Ave Corridor | Adjusted running time to allow for better coordination of bus routes along corridor
114 changes; 53 routes
28,944 Passenger Trips
9.0% of Trips/Weekday
Run Time Adjustment
Shift Trips
Headway Adjustment
Resource Adjustment
Partnerships with Communities
Notes: 117 changes in total, on 54 routes

## Slide 9: Upcoming Service Improvements Fall 2018 - September Winter 2018 – December Next Steps

## Slide 10: Commitment to Service Improvement – September
Corridor/Route | Service Type
Route 111 | Additional operators New policy for dropped trips implemented De-interlined Updated run time
Route 92 | Additional operators Updated run time
Route 93 | Additional Operators Updated run time
Route 34, 35, 37, 40 and 50 | Dedicated bus lane implementation
Late Night Pilot | $1.1 M dollar investment in late night service 13 routes, 38 changes
83 changes; 49 routes
158,571 Passenger Trips
38% of Trips/Weekday
Combined Fixed Routes
Run Time Adjustment
Shift Trips
Headway Adjustment
De-interlining
Resource Adjustment
Notes: 117 changes in total, on 54 routes

## Slide 11: December: Focused Approach for Expedited Improvement
Key Bus Routes
Key Corridors & Routes
18 Routes
Passenger Trips
168,919/wkdy
Average Passenger Trips
8,446/wkdy
35 Routes
Passenger Trips
239,451/wkdy
Average Passenger Trips
6,841/wkdy
41%
58%

## Slide 12
December: Goal >25% Passenger Trips/Weekday
Key Routes & Corridors
35 Routes
Passenger Trips
239,451 wkdy
Average Passenger Trips 6,841/wkdy
58%
Running time adjustments
Departure time adjustments
Headway changes to match ridership and service levels (provided the frequency and comfort minimums are still met)
Route alignment changes
Span of service changes within 1 hour or less
Route extensions of 1 mile or less
Route variation modifications
Optimization (Dedicated Bus Lanes, Transit Signal Prioritization and Signal Optimization)
Notes: Nine out of ten routes the run time is longer than the scheduled time
Approximately 85%
Sequence the route and make the runtime match the schedule (makes schedules difficult because run times are all different)
Consolidate routes CT1 and Route 1 – where they run the same segment
Reduce route duplication - midterm

## Slide 13: Next Steps
      Infrastructure
        Dedicated Bus Lanes
          Broadway Northbound (new), Everett (July 2018); Washington St. (Roslindale), Boston (Aug 2018); South Mass Ave, Cambridge (Mid 2018); Mt. Auburn St., Cambridge/Watertown (Oct 2018); North Mass Ave, Arlington (Late 2018); and Broadway, Somerville (Late 2018)
        Transit Signal Priority
          Beacon Street, Brookline; Commonwealth Avenue, Boston; Huntington Avenue, Boston; Massachusetts Avenue, Cambridge; Mt. Auburn St., Cambridge/Watertown; and Massachusetts Avenue, Arlington
Additional Investment for Service Improvements (Tier Development)
October to November 2018 – Finalize Development of Tiers
November 2018 – Board Presentation and Vote for FY20 Operating and Capital Budget Planning
      Network Redesign
        August 2018 – Release of RFP
        October 2018 – Notice to Proceed